**West Dorset, Weymouth and Portland Infrastructure Delivery Plan 2014-2031**

Bridport-specific proposals identified:

|  | **Timescale for delivery** | **Progress on delivery** | **Delivery agencies** | **CIL/S106** |
| --- | --- | --- | --- | --- |
| **Transport** |
| Bridport Strategic Cycle Enhancements | 2014 | Underway. 9 routes in total, one route complete, one route to be delivered through allocation at Vearse Farm (route D Magdalen Lane through Dreadnought to Plottingham). | Dorset County Council | CIL |
| Bridport to Chideock Cycleway | By 2017 | Unlikely - Land issues with route - currently undeliverable. | Highways Agency | CIL |
| \*West Road and A35 at Miles Cross improvements | Subject to phasing of development | Part of Vearse Farm obligations. Roundabout proposed at Miles Cross. Improvements to West Road currently under discussion with DCC. | Highways Agency, Dorset County Council |  |
| Bridport Town Centre Enhancements | 2018/2031 | Not started yet | Dorset County Council, West Dorset District Council, Bridport Town Council | CIL |
| **Education** |
| New 2 form-entry primary school at Vearse Farm | Subject to phasing of development | Subject to Vearse Farm development. Proposal is for a 1FE school with scope and space to expand to a 2FE | Dorset County Council | S106 |
| **Culture and leisure** |
| Bridport Library improvements/community hub | 2016 onwards | Community hub – ‘Bridport Connect’ plans are underway with DCC. | Dorset County Council | CIL |
| Bridport Arts Centre improvement plan | 2017 onwards | Complete | Bridport Arts Centre | CIL |
| Bridport Museum improvement plan | 2017 onwards | Under construction. | Bridport Museum | CIL |
| **Green infrastructure and recreation** |
| Bridport Leisure Centre – children’s play areas | 2013 | Still an aspiration for BLC. | Bridport and West Dorset Sports Trust  | CIL |
| Bridport Leisure Centre – pool circulation system | 2014 | Still an aspiration for BLC. | Bridport and West Dorset Sports Trust  | CIL |
| The Sir John Colfox Academy – replacement all terrain pitch | 2015 | Not progressed, still an aspiration to replace ATP | The Sir John Colfox Academy | CIL |
| Bridport Skate Park | Unknown | Still planned, but project may be more extensive | Bridport Town Council | CIL |
| **Coast protection** |
| West Bay Harbour Wall | Unknown | Consultation on proposals. Work to commenced mid-february. | West Dorset District Council | CIL |